|  |  |
| --- | --- |
| GREEN-73 | Complete |
| GREEN-50 | Complete |
| GREEN-51 | Work on input before working on the clear form. The save button doesn’t work. |
| GREEN-52 | Have to reopen this task |
| GREEN-53 | Need to break it down.  They have an order and need to complete one before the other. Need more time |
| GREEN-54 | Unassigned. |
| GREEN-55 | Working on it. |
| GREEN-61 | Not done. Need more details |
| GREEN-58 | Not done. Need more details |
| GREEN-62 | Complete |
| GREEN-70 | For now can load, but need to work on saving for next sprint |
| GREEN-73 | DELETE THIS |
| GREEN-74 | DONE, CAN BE CLOSED |
| GREEN-75 | DONE, CAN BE CLOSED |
| GREEN-76 | Matt logged 2 hrs and then assigned it to Pam. Incomplete |
| GREEN-77 |  |
| GREEN-49 | Complete |

-Reorganize priority for 51 and 53

-On save, make a popup that shows user that their info was saved successfully

-Write technical documentation and user documentation. We need a template

~~Bugs~~

~~Fix the divs~~

Backlog

Improve the display of Corporate

TASKS

1. Finish the bug
2. GREEN-52

**Business Units**

1. ~~Layout (me-52) -~~
2. Populate (73) –include Comparative Metrics - 7
3. Save (55) - -include Comparative Metrics -6
4. Create (51) -6
5. Select (53) - 7
6. Delete (54) - 5

**Emission Sources**

1. NEW TASK – Fix layout for scopes 1,2,3 -5
2. GREEN-58 – 6
3. NEW TASK load checkboxes when user clicks emission sources, scope 1, 2, 3 - 5
4. NEW TASK load metres on excel table for all 3 scopes - 6
5. NEW TASK load units for unit dropdown for scopes 1, 2, 3 - 6
6. GREEN-61 -

**Access Tab**

1. NEW TASK Update users – save the user’s info - 5
2. NEW TASK Add user - 5